# Case Study:  Biotech/Life Sciences – One Fluorophore PCR Real-time System

Diane S. Pepetone, L’Monte Information Services, Inc

Client’s Goals:

1. Produce a low-end product to complete their PCR product line

2. Improve requirements specification and change request process

3. Improve software project management process with distributed teams

4. Recover from previous project involving poorly supervised outsourced development

My responsibilities:

1. Requirements engineering

2. Identify and implement improvements in requirement specification, change requests and project management.

What happened:

The previous project almost died because of poor communication between the client and one outsource development vendor.  The in-house manager was fired but the company wanted to continue working with several of the outsource vendors.  During the interviews I found that the product manager would be a champion of the project and was very supportive of several process improvements I suggested, especially the cross functional team approach.

At project startup, I gave a mini-tutorial introducing the best practices that we were going to use including  project chartering, use cases, cross functional project team, co-ownership of requirements, requirements tracking to manage change requests and defining acceptance criteria for requirements and using them to generate test plans.

With the core team, I facilitated requirements modeling workshops and introduced the use of two web-based groupware tools to strengthen communication and ability to work together with a distributed team.  One of the tools was projectBOT, a requirements tracking tool we built at L’Monte for the purpose.  When  high level requirements were defined and recorded in projectBOT, the team selected a ‘customer’ owner     (usually from marketing or researchers) and a developer owner as co-owners of each requirement.  The co-owners were  responsible for the requirement through it’s life cycle and used the tracking tool to manage the requirement’s status, priority and any associated change requests or defects.

As team facilitator, I met with co-owners and the core team to help them track progress, deal with unexpected developments, develop decision making procedures and manage risks.

Project Outcome:

Software with all specified functionality was completed two months ahead of schedule.  Final modifications to the instrument were not completed, so the core team reviewed change requests that were collected during beta testing and selected the most desirable features to include in the final product.

After the previous development effort which was a painful memory for everyone, project staff was very pleased with process improvements, especially the cross functional project team and co-ownership of requirements which resulted in much better coordination between marketing and the development staff.

As the product manager put it, at the end of the previous project, everyone hated each other.  At the end of this project, her comment on the final acceptance testing, “What an amazing feeling of accomplishment for every member on the team!.”